Project Management Plan (PMP)

Project Name: Travel Advisor Web Application

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change description** | **Reviewed by** |
| 1.0 | 5/4/2025 | Mohamed Mohsen | Initial creation | Asmaa Sayed |
| 1.1 | 5/4/2025 | Mohamed Mohsen | Purpose, scope and roles & responsibilities section are created | Asmaa Sayed |
| 1.2 | 6/4/2025 | Mohamed Mohsen & Asmaa Sayed | Change request section created | Asmaa Sayed |
| 1.3 | 7/4/2025 | Ahmed Abdelrahman | Project constraints section created | Asmaa Sayed |
| 1.4 | 8/4/2025 | Abdelkarim & Ahmed Abdelrahman | Critical risks, Deliverables sections created | Asmaa Sayed |
| 1.5 | 9/4/2025 | Mohamed Mohsen & Caroline Nagy | Communication management & Main milestones | Asmaa Sayed |

# Purpose

The purpose of this project is to develop a web-based application that allows users to plan their holidays efficiently. It includes features such as registration, login, flight booking, rating experiences, and admin controls. The platform aims to guide users from the start to the end of their travel journey.

# Scope

**In-Scope**

* User registration and login with validation.
* User profile creation and secure authentication.
* Search and explore travel destinations with image gallery.
* Book flight tickets via third-party integration.
* Rating and feedback system.
* Admin dashboard to manage users, comments, and content.
* UI for PC browsers.
* Validation testing
* System design (high level – low level)

**Out of Scope**

* Mobile application development.
* Payment processing integration.
* Hotel bookings.
* Offline or desktop app versions.
* Unit and integration testing

# Roles & Responsibilities (R&R)

| **Role** | **Name** | **Responsibility** |
| --- | --- | --- |
| Project Manager | Mohamed Mohsen | Planning, tracking milestones, and team coordination |
| Developer | Ahmed abdelrahman,  Abdelkerim abdo | Implement features, fix bugs |
| Tester | Caroline, Asmaa, moaaz | Test features, report bugs |
|  |  |  |

# Change requests Management (CR)

**4.1 Purpose :**

The purpose of this change management process is to manage change requests so that approved changes will be controlled, ensuring the project remains on schedule, within budget and provides the agreed deliverables.

**4.2 Change Control Process :**

**4.2.1 Change Request Initiation**

* Who can request: (customer - internal team).
* Where to submit: Submit a formal Change Request (CR) using the Change Request Form via the project management tool (Trello).
* Form is sent back to the customer after applying impact analysis to decide it’s status.

**4.2.2 Impact Analysis**

* Who performs it: Relevant team leads or subject matter experts (roles ).
* Where: Analysis is documented in the Impact section , stored alongside the Change Request in the shared project repository.
* Scope of analysis includes:  
  + Timeline impact
  + Cost/budget impact
  + Resource allocation
  + Risk and quality impact

**4.2.3 Change Review and Approval**

* Who approves: Change Control Board (CCB).
* CCB typically includes:  
  + Customer
  + Project Manager
* Where: CCB meetings or via emails .

**4.2.4 Change Communication**

* Who communicates: Project Manager.
* Where: Through project communication channels — e.g., email updates, project dashboards, or stand-up meetings.
* What is updated: Project baseline documents, timeline, budget, scope, and risk register.

**4.2.5 Change Implementation**

* Who implements: Relevant team members (e.g., developers, testers).
* Where: In the designated environment (e.g., development or testing environments).
* How it's tracked: Tasks are assigned and tracked in the project tracking tool.

**4.2.6 Monitoring and Validation**

* Who validates: QA or responsible reviewer.
* Where: Testing/staging environment before final release.
* How: Post-change validation checklist and sign-off.

**4.3 Roles and Responsibilities**

|  |  |
| --- | --- |
| **Role** | **Responsibility** |
| Project manager | Coordinates change process, updates logs, facilitates approval |
| Stakeholders | Submit requests, provide input |
| CCB members | Review and approve/reject changes |
| Team lead | Perform impact analysis |
| QA / Tester | Validate implemented changes |

4.4 **Tools and Templates**

* **Change Request Form** – Standard form for documenting a change.
* **Impact Analysis Report Template** – Structure for evaluating potential impact.
* **Change Log Spreadsheet** – Tracks all changes and their status.
* **Approval Workflow Tool** – Trello.

# 5. Project Constraints

- Platform must be web-based and compatible with PCs.  
 - System must support unique user IDs.  
 - Admin features are required to manage users and content.

# 6. Critical Risks

| **Risk** | **Impact Level** | **Mitigation Strategy** |
| --- | --- | --- |
| Scope Creep | High | Strict change control process |
| Delay in third-party API | Medium | Use mock API for early integration testing |
| Security vulnerabilities | High | Apply security best practices & regular audits |
| Lack of test coverage | Medium | Integrate automated testing |
| Stakeholder availability | Low | Schedule meetings in advance |

# 7. Deliverables

- Functional web application with login, booking, gallery, and rating modules.  
 -system design (high level – low level)  
 - Test cases and test report.  
 - Final project report .

# 8. Communication Management

| **Stakeholder** | **Method** | **Frequency** | **Tool Used** |
| --- | --- | --- | --- |
| Team Members | Standup meetings | Twice in a week | Teams / Google Meet |
| Client / PO | Status Updates | Weekly | Email / Google Meet |
| QA & Dev Team | Bug Reporting | As Needed | Trello |

# 9. Main Milestones

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone Name** | **Planned Date from** | **To** | **Status** |
| Requirements analysis(SIQ,CRS,PMP ) | 5 - 4 - 2025 | 12 -4 -2025 | Completed |
| Create SRS , Review PMP | 12 - 4 -2025 | 19 - 4 -2025 |  |
| System design (high level- low level) | 19 - 4 -2025 | 26 - 4 - 2025 |  |
| Development Phase 1 (Login, Gallery) | 26 - 4 - 2025 | 3 - 5 - 2025 |  |
| Development Phase 2 (Booking, Ratings) | 3 - 5 -2025 | 10 - 5 - 2025 |  |
| Testing & QA | 10 - 5 -2025 | 17 - 5 - 2025 |  |
| Final Review & Delivery | 17 - 5 -2025 | 24 - 5- 2025 |  |
| Development Phase 1 (Login, Gallery) | 24 - 5 - 2025 | 31 - 5 - 2025 |  |

# 10. Work Breakdown Structure (WBS)

1. Requirements Gathering

- SIQ  
 - CRS  
 2.System design  
 -high level  
 -low level  
 3. Frontend Development   
 4. Backend Development  
 - User Management  
 - Gallery  
 - Booking System  
 - Rating System  
 5. Integration  
 6. Testing  
 -functional  
 -nonfunctional  
 -system testing  
 -acceptance testing  
 7. Deployment  
 8. Documentation

# 11. SDLC Model – Waterfall

The **Waterfall model** is a linear and sequential approach. Each phase must be completed before the next begins.

**Phases of Waterfall for this Project:**

1. **Requirement Gathering**
   * Collect all system and business requirements
   * Freeze scope early
2. **Implementation (Development)**
   * Frontend, backend, and third-party API integration
3. **Testing**
   * Functional testing, bug fixing, regression testing
4. **Deployment**
   * Application is deployed to production
5. **Maintenance**
   * Handle bug reports, update content/features if needed

# 12. Configuration Management

1- **Version Control tool :** (GitHub)

. **Branch Strategy:** (main) for baseline , (develop) for ongoing development not baseline ,

**.baseline strategy** : project manager will insure that if the document done and have been reviewed , if it done it will upload as a baseline

. **Backup :** Weekly backups of codebase.

.**Release Strategy :** take a baseline from main branch and that will be a release

every friday of the week

R\_travil\_advisor\_V01

.GitHub Repository:

https: //github.com/Mohamed-Mohsen98/Travel-Advisor-Web-Application/tree/develop

**2- Naming Convention:** Defining the standard naming conventions to be used throughout the project for documents, files, reviews,deliverables, and versions.

The goal is to keep things consistent, easy to find, and clear for everyone involved in the project.

* Documents Naming;:

|  |  |  |
| --- | --- | --- |
| Element | Description | Example |
| Initial Letters | Take the first letter of each word in the document name , using uppercase letters. | CRS |
| Project Name | The full name of the project, written in title case with words separated by underscores | Travel\_Advisor\_Web\_Application |

Format

(InitialLetters)\_(ProjectName)

Example

PMP\_Travel\_Advisor\_Web\_Application

* ID Naming Convention

|  |  |  |
| --- | --- | --- |
| Element | Description | Example |
| Document Type | Indicates the document type | CRS |
| Feature Name | Identifies the specific feature or module to which the requirement belongs | Login |
| Number | Sequential number | 001 |

Format:

(DocumentName)-(FeatureName)-(Number)

Example:

CRS-Login-001

* Review Documents Naming Convention

|  |  |  |
| --- | --- | --- |
| Element | Description | Example |
| REV | Constant identifier representing review document |  |
| Number | Sequential number | 001 |

Format:

REV-(Number)

Example:

REV-002

* Trello Naming Convention

|  |  |  |
| --- | --- | --- |
| Element | Description | Example |
| TK | Constant identifier representing trello task |  |
| Number | Sequential number | 001 |
| Task Name | A concise and descriptive title of the task. | Review PMP |

Format:

TK\_(ID)\_(TaskName)

Example:

TK\_4\_Reviewing PMP